WBS

7.    Faculty Evaluation

6.        Job Aids

5.  Technical Instruction

4.  Google Videos

1. Project Manager

2. Software Training

3.    Train System Admins

1.1 Project Initiation - Initial Meeting

5.1 Feasibility Assessment

2.1 Google Drive - Creating Documents - Uploading Documents - Converting Documents - Sharing Documents

3.1 Google Dashboard

1.2 Project Plan - Scope - Task Management - Risk Management

5.2 Design Document - Design Overview - Goals & Objectives - Evaluation

3.2 Managing Users & Devices

2.2 Gmail - Composing Messages - Mail Folder - Mail Organization - Contact - User Directory - Settings

3.3 System Settings

1.3 Requirements Doc (RBS) - Software - Training - Create Instruction

4.1 https://sites.google.com/site/kahoksgafe/

6.1 Design of Job Aids

1.4 Project Network Diagram - Anticipated Timeframe - Sequence of Tasks

7.1 Interview After 2-3 Weeks

2.3 Google Calendar - User Interface - Creating Events - Sharing Calendars - Settings

2.4 Google Sites - Create Button - Online Template - Sharing & Permissions

1.6 Budget

1.5 Time Keeping

1.7 Project Control

1.8 Project Checkout

2.5 Google Apps