Memorandum

From:  Joshua Marshall

To:  Dr. Wayne Nelson

Re: IT 596 Design Studio 1, Tool Demo.

Dr. Nelson,

I am writing this memo to inform you on my plan on completing the tool demo for Design Studio 1.  As you may recall, I intend to demonstrate mastery of Adobe Flash by creating a photo slide show that will be embedded in a website that I am currently working on.  The steps and timeline for the completion of this project are as follows:

| Task | 9/03 | 9/10 | 9/17 | 9/24 | 10/01 | 10/08 | 10/15 | 10/22 | 10/29 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Submit Proposal | X |  |  |  |  |  |  |  |  |
| Locate Online Tutorials | X |  |  |  |  |  |  |  |  |
| Obtain Photos | ----- | X |  |  |  |  |  |  |  |
| Create Slide Show |  | ----- | ------ | X |  |  |  |  |  |
| Get Critique |  |  |  | -------- | X |  |  |  |  |
| Revise/Edit Slide Show |  |  |  |  | -------- | X |  |  |  |
| Embed Slide Show in Website |  |  |  |  |  | -------- | X |  |  |
| Write Reflection Report |  |  |  |  |  |  | -------- | --------- | X |

I have already located my training materials, and I will be using stock photographs for the slide show.  My critics will be Greta King, an acquaintance of mine with experience using Flash, and Mike Malone, the client whose website I am working on.  I will contact you if I need to adjust this schedule or encounter any difficulties.  I will also contact you after completion of the demo but before I begin writing the report to get your approval.

Thank you for your time and guidance in this matter.

Regards,

Joshua Marshall